Germany Tablet / Terminal Rollout Test Plan

Lids Sports Group

7676 Interactive Way

Indianapolis, IN 46278

April 18, 2022

Prepared By

Tim Powers

Introduction

The test plan is designed to prescribe the scope, approach, resources, and schedule of all testing activities for the Germany Tablet / Terminal Rollout.

The plan identifies the items to be tested, the features to be tested, the types of testing to be performed, the personnel responsible for testing, the resources and schedule required to complete testing, and the risks associated with the plan.

Scope

| Test Area | Applicable Role(s) | Description |
| --- | --- | --- |
| Product / Customer Search | Associate | Associate can search for products via SKU, description, etc. And customers via name, email, phone, etc. |
| Transactions w/ No Customer | Associate | Associate can create a transaction without providing customer information. |
| Transactions w/ Customer | Associate | Associate can create a transaction & input customer info *Note: Access Pass and its respective integration(s) will NOT be available for use in Germany. |
| Payment Methods | Customer | Customer can use various payment methods, to include Cash & Credit Cards. |
| Discounts / Coupons | Customer / Employee | Customer can use specific coupon codes & various Lids promotions for discounts on merch. Employee can get 40% off using employee id. |
| Returns / Voids | Customer / Associate | Customer can return a partial or full transaction. Associate can void lines, payments, & full transactions. |
| Back Office | Associate | Associate can access the electronic journal, open/close tills, print reports, manage shifts, declare deposits, handle petty cash, and more. |
| System Integrations Flow | QA | QA can successfully run transactions/customer info through required system integration(s). |

Quality Objective

The test objectives are to verify the functionality of the Germany Tablet / Terminal devices. the project should focus on testing the end-to-end customer buying experience such as product/customer lookup & creation, cart manipulation, and checking out, among others, to provide confidence these operations can work normally in Lids Sports Group’s production environment.

Roles and Responsibilities

| Member | Task(s) |
| --- | --- |
| Product Owner | Manage project Define project criteria Acquire appropriate resources |
| QA | Identify appropriate test approach, techniques, and tools Write and execute tests Record test results and report defects |
| Business Representative | Validate / approve test results with required stakeholders |

Test Methodology

Test Levels

In the project Germany Tablet / Terminal Rollout, there are 4 types of testing to be conducted.

- Functional Testing: to ensure business requirements are met by verifying the output of Specific test items

- End-to-end Testing: To replicate user behavior(s) in a complete application environment

- Acceptance Testing: To ensure initial development and testing continues to meet business requirements. *Note: Final test level before go live

- Smoke Testing: To ensure business requirements are met after site goes live. *Note: Final test level after go live

Bug Triage

Suspension Criteria and Resumption Requirements

If QA reports a test case failure rate greater than 40%, suspend testing until development team fixes all failed cases

Test Completeness

- Specifies the criteria that denotes a successful completion of a test phase:

- Run rate is mandatory to be 100% unless a business / stakeholder approved reason is provided

- Pass rate is 95%, achieving this pass rate is mandatory

Project Task, Estimation, & Schedule

| Task | Member | Effort Estimate |
| --- | --- | --- |
| Create test specification and test cases | QA Analyst / Product Owner | 9 hours |
| Test suite / case execution | QA Analyst | 40 hours |
| Test reporting | QA Analyst | 9 hours |
| Test delivery | QA Analyst / Product Owner | 2 hours |
| Total |  | 60 hours |

Test Deliverables

Test deliverables are described to be provided as below

- Test results / report(s)

- Defect Report

Resources & Environment Needs

| Resource | Description |
| --- | --- |
| Hardware | - Lids Sports Group standard issue laptop - Tablet / Terminal device |
| Network | At least 5 Mb/s internet connection speed |
| Test Environment | D365 Test |
| Access | D365 Test Admin User |

Risks

Risks associated with the Germany Tablet / Terminal Rollout Project are described to be provided as below

- Test Environment Version (Currently: Prod = 10.0.21 / Test = 10.0.23 Required Version Before Release for Prod = 10.0.25)

- Time allotment

- Cross Organizational Contamination (Lids / Fusion)