Fanatics Sportsbook Promo Test Plan

Lids Sports Group

7676 Interactive Way

Indianapolis, IN 46278

July 13, 2023

Prepared By:

Tim Powers

# Overview

Fanatics Betting & Gambling (FBG) has a unique opportunity to partner with Lids Sports Group. Lids currently has 1200+ retail locations across the US, most of which are located within shopping malls. FBG and Lids leadership believes there is an opportunity to cross-sell between businesses [drive foot traffic to Lids locations and increase awareness for Fanatics Sportsbook].

# High Level Requirements

|  | Requirement | Epic/Feature/Story/Bug Link(s) |
| --- | --- | --- |
| Approvals | Statement of Work Test Plan | FBG Responsible ADO #29712 |
| Hardware | Android 12.0 or higher iOS 15.0 or higher Standard issue laptop | No ADO write-up required |
| Software | D365 Test Environment FBG Google Account VPN Twingate App Firebase (Android) App TestFlight (iOS) App BetFanatics Test App (App tester) | FBG Responsible |

Data workflow and dependencies

## Internal Dependencies

Gift card vouchers - Lids will supply FBG with a “bucket” of codes to associate with a player

Closed test store – Production store 0002 register 03 (0002-03)

External Dependencies – Fanatics Betting & Gambling Development Team

Accesses for Twingate / App Tester / Fanatics Sportsbook applications

Project coordination handled by Fanatics Betting & Gambling

# Scope

## In Scope:

Android, iOS, & PAX devices

Testing Lids Gift card in Store

## Out of Scope:

Devices - the following devices are not included in the Day 1 launch on this feature:

- Tablets

- iPads

- Laptops

- Devices on iOS versions less than 15.0

- Devices on Android versions less than 12.0

- Kiosk

- Retail

Gift card usage in countries outside of United States

Existing Access Pass Free & Premium customers

Accessibility

# Test Strategy

## Functional Testing

|  | Feature | Test Scenarios | Lids? |
| --- | --- | --- | --- |
| 1 | Promos | Lids Offer on Promo Page | Yes |
| 2 |  | Offer Details and T&Cs | Yes |
| 3 |  | Promo card expires 12/31 | Yes |
| 4 | Optimove | Bonus Action Events | No |
| 5 |  | Each Promo criteria | No |
| 6 |  | All Promo Criteria | No |
| 7 | Bet | All Cash Bet types are supported | Yes |
| 8 | Post Bet | Bet must be settled to get the offer | Yes |
| 9 |  | Cashout/Cancelled bet will not receive the offer | Yes |
| 10 | Email | Lids Voucher/Gift card to email | Yes |
| 11 |  | Redemption is 30 days | Yes |
| 12 | Toast/Banner | Banner in FBG App when user receives the offer | Yes |
| 13 | Prod Testing | Prod testing with Auto bet settling instead of manual settling | Yes |

Regression Testing

At this time, all Functional testing will be included in Regression testing (see above). As the product/functionality stabilizes, we will prioritize test cases to narrow down for a regression test suite.

## Compatibility Testing

| Devices |  |  |
| --- | --- | --- |
| App Version | OS Versions | Device Versions |
| 1.0.0 | 15.0, 16.0 | iPhone 11 & up |
| 1.0.0 | 12.0, 13.0 | Compatible Android device |

## Manual vs Automation Strategy

Initial sign-off will be executed manually. Will integrate automated regression suites in tandem with test case execution.

Accessibility Testing TBD

## Latency Testing

TBD

## Test Data

All created test accounts added to Promo

# Defect Management

Issues will be logged in Azure DevOps to the epic as bug tickets. The bug tickets will be reviewed by the QA/Product Owner team(s) and assigned priority and severity. The bug will be triaged, and QA/Product Owner team(s) will collaborate with development teams to address bug in specified timeframe.

# Status Reporting

Status reports will be sent out after the final phase is completed and will be setup as a dashboard using Azure DevOps. The following will be reported:

Lids Test Plan

Completion (% complete, % passed, % failed, % blocked) Plan will include results for:

iOS testing

Android testing Bugs Logged

## Entrance and Exit Criteria Entrance Criteria:

| No. | Description | Status |
| --- | --- | --- |
| 1 | Requirements have been delivered and reviewed | Completed |
| 2 | All stories in associated epics are complete before associated phase. | In Progress |
| 3 | Optimove work for Lids Offer | Completed |
| 4 | Test data is created | Completed |

Exit Criteria:

| No. | Description | Status |
| --- | --- | --- |
| 1 | All scheduled test passes have been completed | In Progress |
| 2 | Must have 100% workflow/scenario coverage in UI tests before release | In Progress |
| 3 | All testing phases are complete | In Progress |
| 4 | All integration tests must be passing 100% in pipelines before feature is released to customers in production | In Progress |
| 5 | Create a Regression suite | In Progress |
| 6 | QA has reviewed and signed off on all testing activities | Not Started |

Risk Analysis

Identify any potential concerns/risks to delivery and planned mitigation actions

| Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- |
| New feature | High | Because this is a new feature, it’s possible we’ll see the feature break or change as other features are implemented | Regression will be important in identifying bugs earlier and working with the development teams to understand the impact of other features |
| High number of dependencies | High | The feature will appear on the Discover page and the Search Landing Page, it’s possible that the feature could be impacted with each additional dependency | Communication with development teams to determine how features are intertwined and affected by each other |
| Tight timeline for Functionality signoff | High | Given the turnaround time needed for GLI, we need to sign off functionality by end of July | Regular regression passes to sign off on this feature functionalities early to give handoff to regulatory team. Work with TPM/SEM/PM to have a code freeze timeline |
| Cross organization contamination | High | FBG is developing all features with the intention said features will work in Lids stores/back-end. Gift cards might not work as expected | Frequent touch bases to communicate issues / questions / concerns to the BFG team. |

# Release Strategy

## Involved Services / Pipelines

TBD

# Deployments

TBD. Will update as soon as deployment strategies are finalized

# Rollback Strategy

Feature will be rolled out with initial velvet rope release of the FBG application. Rollback strategy to follow that of the initial app release

# Testing and release timeline

| Activity | Start / End Dates | Owner |
| --- | --- | --- |
| Test plan and test cases creation | 7/13 | Quality Assurance |
| Feature Code Complete | 7/13 | Developer |
| Full Feature test pass starts | 7/13 | Quality Assurance |
| UATs | 7/21 | Product Owner |
| Code Freeze/ Final regression pass | TBD | Quality Assurance |
| Prod readiness and launch plan review | TBD | Developer |
| Feature Launch | TBD | Developer |

Roles and ownership

| Login | Role | Signed Off? |
| --- | --- | --- |
| @Adarsh Pandiri | Quality Assurance – Fanatics Sportsbook | No |
| @Mary Brinkopf | Product Owner – Fanatics Sportsbook | No |
| ??? | Business Representative – Fanatics Sportsbook | No |
| @Tim Powers | Quality Assurance – Lids Sports Group | No |
| @Mike Heneghan | Product Owner – Lids Sports Group | No |
| ??? | Business Representative – Lids Sports Group | No |